## Slide 1
VITeats
01
Hostel dining on Android
Proposal for a controlled pilot and
phased hostel-wide implementation
Hostel Administration
8 October 2026
Notes: Present VITeats as an Android client for the existing Proodle meal service. Ask for an institution-sponsored pilot after readiness checks. This proposal makes no claim of existing institutional approval or measured savings. Source: app/build.gradle.kts, data/remote/NetworkModule.kt.

## Slide 2
The proposal
02
A supervised pilot in one hostel
Scope
About 100 Android users, one selected outlet, one verified meal session.
Duration
Four weeks after the readiness checks pass.
Decision
Review payment accuracy, collection reliability, support demand and student feedback.
Notes: The figures are proposed pilot parameters, not current adoption. Timing begins only after technical and operational approval. Wider rollout requires a separate review.

## Slide 3
What students can do today
03
Access
Sign in with an application number and Proodle PIN.
Choose meals
Search dishes and outlets, save favourites and adjust a cart.
Order and collect
Authorize wallet payment, open order details and retrieve QR data.
Track spending
View wallet balance, monthly expenses and a personal budget.
Notes: These capabilities exist in the source code. Live backend behaviour and production readiness require validation. Sources: ui/auth/AuthScreen.kt, ui/menu/MenuScreen.kt, ui/cart/CartScreen.kt, ui/orders/OrderDetailsScreen.kt, ui/student/StudentScreen.kt, ui/settings/SettingsScreen.kt.

## Slide 4
The student journey
04
01
Sign in
Application number
and PIN
02
Choose
Menu, outlet
and quantity
03
Authorize
Review total
and confirm PIN
04
Collect
Show the order QR
at the counter
If payment is uncertain, check Orders and the wallet before retrying.
Notes: Demo with an approved test account only. Checkout creates an order, submits items and requests payment. The app expects a 1|reference payment response. QR availability differs between the immediate order details and order history, so validate all collection states. Sources: data/repository/OrderRepository.kt, ui/cart/CartScreen.kt, ui/orders/OrdersScreen.kt, ui/orders/OrderDetailsScreen.kt.

## Slide 5
Value to test during the pilot
05
For students
Meal options in one place
Clear cart totals before payment
Wallet and monthly spending visibility
For hostel operations
Fewer questions about menu availability
A consistent order reference for support
A clearer collection process
Measure the effect before making an institution-wide commitment.
Notes: Benefits are hypotheses. No baseline data or validated reduction in queues, waste, costs or complaints was supplied. Compare equivalent meal periods with the established service.

## Slide 6
Operational boundaries
06
VITeats student app
Menu access and ordering
Order history and QR display
Personal wallet and budget views
Existing authorised systems
Menu and stock administration
Counter verification and fulfilment
Payment reconciliation and refunds
Staff continue to use the authorised counter and administration tools.
Notes: Source: repository and navigation files. No admin dashboard, staff scanner, refund or cancellation workflow is implemented in this Android project. Proodle backend and institutional operating systems retain those responsibilities. Operational recommendations here require administration and vendor approval.

## Slide 7
Integration with the existing service
07
Student device
Android app with local preferences and encrypted session values.
Proodle service
Existing HTTPS APIs for account, menu, orders, wallet payment and QR data.
Counter operations
Existing verification and fulfilment process, subject to vendor confirmation.
Formal integration approval and an agreed API contract are launch prerequisites.
Notes: Sources: data/remote/NetworkModule.kt, ProodleApi.kt, repository files and apidocs.md. The current client calls Proodle directly over HTTPS. The API documentation records reverse-engineered observations rather than a formal supported contract. Do not assume new hosting is already necessary or capacity is adequate.

## Slide 8
Readiness before wider use
08
Payment correctness
Confirm server totals, stock checks and safe handling of uncertain or repeated payment.
Order mapping
Verify meal-session IDs and outlet rules. Restrict the initial scope accordingly.
Collection rules
Agree QR eligibility, expiry and single collection behaviour with the vendor.
Reordering
Replace fallback item creation with verified current-menu matching.
Notes: Specific findings: OrderRepository.kt uses a fixed session value 2 and first cart outlet in checkout. CartRepository.kt allows mixed items. OrdersViewModel.kt can construct a fallback item for reordering. OrdersScreen.kt suppresses QR for Success and Delivered, while OrderDetailsScreen retrieves QR directly. Stock/tax endpoints exist but checkout does not call them. Backend validation, idempotency and status semantics remain to be established.

## Slide 9
A controlled pilot
09
Week 1
Train staff, onboard volunteers and verify each order through collection.
Week 2
Observe ordinary meal periods and record support issues.
Week 3
Run supervised peak-time checks within vendor-approved limits.
Week 4
Reconcile results and decide whether to expand, extend or pause.
Notes: All scope and schedule details are recommendations. One outlet and a verified session reduce exposure to current mapping uncertainties. Use vendor test accounts for readiness checks. Pause enrolment after serious payment or fulfilment discrepancies.

## Slide 10
Phased hostel-wide rollout
10
1
Readiness
Integration agreement
and acceptance tests
2
Pilot
One hostel and outlet
with supervised support
3
Expand
More hostels and sessions
after a review
4
Institution
Managed releases
and ongoing service review
Each expansion requires an explicit readiness decision.
Notes: This sequence is conditional on the pilot outcome. Capacity and operational coverage must be checked at every expansion stage. Retain the established ordering route for people outside the pilot and during interruptions.

## Slide 11
Ownership and support
11
Hostel administration
Own the pilot scope, student communication and expansion decision.
IT and app team
Own release signing, incident triage, device testing and fixes.
Proodle service owner
Confirm API behaviour, transaction records and capacity limits.
Mess and support staff
Verify collection, record exceptions and reconcile issues daily.
Notes: These are proposed roles. Assign named owners before enrolment. Support should collect minimal relevant details and never request PINs, session cookies or live QR images.

## Slide 12
Resources and budget approval
12
Before the pilot
Named technical and operational owners
Approved signed app distribution
Counter devices, connectivity and training
Before expansion
Vendor support and capacity agreement
Release maintenance and support coverage
Approved cost estimate and incident plan
Approve a costed plan after the vendor and IT confirm the requirements.
Notes: No verified deployment quote, hosting requirement, backend capacity or staffing estimate is available. This slide is a resource planning framework, not a cost estimate. No platform fee in the current UI proves nothing about institutional operating costs.

## Slide 13
Evidence for the expansion decision
13
Accuracy
Order and wallet records agree. Every discrepancy has an owner and resolution.
Reliability
Track failed checkout attempts, QR failures and successful collections.
Experience
Compare order completion and counter wait times with the baseline.
Adoption and support
Track active volunteers, repeat use, help requests and feedback.
Notes: Suggested metrics, not measured results. Administration should approve thresholds before enrolment. Record unresolved payment and collection discrepancies as counts. Time observations should compare equivalent meal windows. Avoid gathering unnecessary personal information.

## Slide 14
Approval requested
14
An approved path to a hostel pilot
Sponsor
Nominate the hostel, outlet and institutional owner.
Coordination
Arrange a technical review with IT and the Proodle service owner.
Launch condition
Approve volunteer enrolment after the readiness checklist passes.
Notes: Ask for approval to prepare a pilot. Real-money enrolment starts only after readiness checks, vendor confirmation and administration approval. No request for immediate full-scale deployment. The companion usage and implementation guide contains proposed operating procedures and acceptance checks.